Name：黎怡

1 - What did I accomplished since the last Scrum?

图片存取；界面设计；初步具体算法编写与开发

2 - What will I do until the next Scrum?

上色的具体算法

3 - What obstacles are impeding my progress?

存取时需要分整体与各切割部分，实现时遇到阻碍，实现化肥时间过长

Name：徐进

1 - What did I accomplished since the last Scrum?

初步具体算法编写与开发；界面设计

2 - What will I do until the next Scrum?

整合各组员的各个算法，并进行整体设计

3 - What obstacles are impeding my progress?

由于开发环境的配置不完整和最开发操作的不熟悉，导致编写代码过程中问题较多

Name：王念

1 - What did I accomplished since the last Scrum?

收集图片素材；实现图片分割；界面设计

2 - What will I do until the next Scrum?

协助上色工作，实现图片的切换与数据保存

3 - What obstacles are impeding my progress?

由于图片需要不同弧度的切割，使用相关软件与算法实现时走了很多弯路

Name：齐越彬

1 - What did I accomplished since the last Scrum?

图片设计（Icon图标，开机图片，色板图标）

2 - What will I do until the next Scrum?

相关文档的编写并协助队员

3 - What obstacles are impeding my progress?

在图片的设计时，没有站在儿童角度，是的图标和界面的主题与中心不符以致返工

Name：张逸帆

1 - What did I accomplished since the last Scrum?

音乐寻找与相关代码的实现

2 - What will I do until the next Scrum?

相关文档的编写并协助队员

3 - What obstacles are impeding my progress?

插入音乐时对插件使用不当以致工作一度暂停